## Slide 1
Real World Scrum with Team Foundation Server 2013
Benjamin Day
@benday

## Slide 2: Benjamin Day
Brookline, MA
Consultant, Coach, & Trainer
Microsoft MVP for Visual Studio ALM
Scrum, Team Foundation Server, Software Testing, Software Architecture
Scrum.org Classes
  Professional Scrum Master (PSM)
  Professional Scrum Developer (PSD)
  Professional Scrum Foundations (PSF)
www.benday.com, benday@benday.com, @benday

## Slide 3: Got ?

## Slide 4: And now, the fastest Scrum overview of all time...

## Slide 5
Stakeholders
Sprint
Increment
Product
Backlog
Sprint
Backlog
Daily
Scrum
Product
Owner
Retrospective
Product
Owner
Development
Team
Scrum
Master
Sprint Planning
Meeting
Sprint Review
Stakeholder
Scrum: The Big Picture

## Slide 6: It’s all about done, working software.

## Slide 7: Keep yourself honest.

## Slide 8: Manage your risk in the face of uncertainty.

## Slide 9: Eliminate waste.

## Slide 10: It’s all about done, working software.

## Slide 11
Stakeholders
Sprint
Increment
Product
Backlog
Sprint
Backlog
Daily
Scrum
Product
Owner
Retrospective
Product
Owner
Development
Team
Scrum
Master
Sprint Planning
Meeting
Sprint Review
Stakeholder
Scrum: The Big Picture

## Slide 12: Where does TFS fit in?

## Slide 13: TFS + Scrum
Backlog management
Sprint Planning
Sprint Management

## Slide 14: TFS + Scrum + Real World
Backlog management
Sprint Planning
Sprint Management
Definition of Done
Test Case Management
Automated Builds
Automated Testing
Release Management
Deployment
Feedback Management

## Slide 15
 |  | Scrum Events |  |  |  |  | Supporting Activities |  |  |  | 
 |  | Sprint Planning | Daily Scrum | Sprint Review | Sprint Retrospective |  | Product Ownership | DoD | Collaboration | Best Practices | Enterprise Scrum
Work Items | Backlog Manager | X |  | X | X |  | X |  |  |  | X
 | Sprint Planner | X |  | X | X |  |  |  |  |  | 
 | Scrum Board |  | X | X | X |  |  |  | X |  | 
 | Burndown Chart |  | X |  | X |  |  |  | X |  | 
 | Kanban Board |  | X |  | X |  | X |  | X |  | 
 | Work item Tracking |  |  | X | X |  |  |  | X |  | 
 | Velocity Chart | X |  | X | X |  | X |  |  |  | 
 | Cumulative Flow Diagram |  |  |  |  |  | X |  |  |  | 
 | Capacity Planner | X |  |  |  |  |  |  | X |  | 
 | Work Item Charts |  | X |  |  |  | X |  | X |  | 
Code | Source Control |  |  |  | X |  |  | X | X | X | 
 | Code Reviews |  |  |  | X |  |  | X | X | X | 
 | Lightweight Code Commenting |  |  |  |  |  |  | X | X |  | 
 | Unit Testing |  |  |  | X |  |  | X |  | X | 
Build | Automated Builds |  |  |  | X |  |  | X |  | X | 
 | Deploy w/ Lab Management |  |  |  | X |  |  | X | X |  | 
 | Deploy w/ Release Management |  |  |  | X |  |  | X | X |  | 
Collaboration | SharePoint |  |  |  | X |  |  |  | X |  | 
 | Team Rooms |  |  |  |  |  |  |  | X | X | 
 | Team Home Page |  |  |  |  |  |  |  | X |  | 
 | Teams |  |  |  |  |  |  |  | X |  | X
 | Feedback Manager |  |  |  | X |  | X | X | X |  | 
 | PowerPoint Storyboarding | X |  |  | X |  | X |  | X |  | 
Testing | Test Case Management |  |  | X | X |  |  | X | X |  | 
 | Defect Tracking |  |  |  | X |  |  | X | X |  | 
 | Load Testing |  |  |  | X |  |  | X |  | X | 

## Slide 16: Do you have a Definition of Done?

## Slide 17: A written DoD is a list of everything that is required before you can say a PBI is Done.

## Slide 18: Here’s a hint:

## Slide 19: It’s a lot more than “the code compiles and is checked in.”

## Slide 20: Sample Definition of Done (DoD)
Development / Coder
Code is written with unit tests
Unit tests have a minimum of 75% code coverage
Code has been merged to Main
Code compiles and unit tests pass when run as part of an automated build
Database schema objects are checked in to TFS
Database upgrade script is written and in TFS
Code reviewed by someone other than the original author
Testing, Deployment, Ops
Written QA test plan
Tested with QA test plan by someone other than the original author
Deployed and tested in Staging environment
Automated UI tests are written and pass
No Severity 1 or 2 bugs
Reviewed by Product Owner
Passes acceptance criteria for the PBI
Known deployment & rollback plan
Deployment plan reviewed by Ops
Database changes reviewed by DBAs
Load tested
Deployed to Production

## Slide 21: Why is a Written DoD so Important?
Makes it clear what all the steps are
Everyone can look at the steps  a shared understanding
Helps with team-based estimation
Helps minimize or eliminate Technical Debt
Helps to manage management expectations
Helps with the “two second change” request

## Slide 22: TFS + Visual Studio + MTM help you to automate your DoD.

## Slide 23: And now a lot of demos…

## Slide 24: Demos
Backlog Management / Refinement
Sprint Planning
Daily Scrum
Situational Awareness
  Home Page
  Team Rooms
  Charting
“QA” Test Tracking
Automated Build + DoD
Lightweight Requirements

## Slide 26: Any last questions?

## Slide 27: Thank you.
www.benday.com | benday@benday.com