## Slide 2: 10 Ways to Go from Good to Great Scrum Master

## Slide 3: Benjamin Day
Brookline, MA
Consultant, Coach, & Trainer
Microsoft MVP for Visual Studio ALM
Team Foundation Server, Software Testing, Scrum, Software Architecture
Scrum.org Classes
  Professional Scrum Foundations (PSF)
  Professional Scrum Master (PSM)
  Professional Scrum Developer (PSD)
www.benday.com, benday@benday.com, @benday

## Slide 4: Online courses at Pluralsight.com

## Slide 5: Warning: Shameless Plug

## Slide 6: Professional Scrum Master (PSM) training on May 20 & 21 in Brookline, MA http://bendayscrum.eventbrite.com

## Slide 7: On with the show.

## Slide 8: Assumptions
You’re technical. I’m technical.
For today, we’re talking about a fairly technical Scrum Master
  (Don’t forget the needs of the business though.)
This talk = Scrum Mastering + “Getting your project started right”
Notes: Assumptions
  In this case, the Scrum Master is somewhat technical
    I'm technical. Right or wrong, my Scrum Mastering style tends to go deep on the technical stuff.
    You have to remember the needs of the business though. You're not building this stuff for the sake of the technology. You're building this stuff for the sake of the business. In all likelyhood, it's about making money. The technology enables the making of the money which pays for you to write the software which makes more money and pays for more software. Rinse and repeat.
  This talk will straddle the line between Scrum Mastering and "Getting your project started right"
    Things that have caused my teams constant headaches that kill velocity

## Slide 9: Top 10 Ways: Things to Think About
What can you do to help your team?
What can you do to help your product owner?
What can you do to help yourself?
What can you do to help your organization?
Change your Daily Scrum

## Slide 10: Here are all the things I wanted to put in this talk.
What can you do to help your team?
  Written DoD
  Encourage self-organization
  Try to help minimize the work in progress.
  Remind them to keep talking. One major downside of TFS is that people can sometimes think of it as an excuse to not talk.
  Remind them about how much and how creatively you can decompose a PBI
  Emergent Architecture.
  Remind them they don't report to you
What can you do to help your product owner?
  Product owner checklist http://productownerchecklist.org by Lare Lekman
  Remind them that they need to stay engaged and that their engagement is critical for the success of the team and the effort.
  Remind them to plan ahead a bit and share their vision
  Help with credibility by planning 2 to 3 sprints out
What can you do to help yourself?
  You can't fix everything.
  Watch for burnout.
  Do whatever it takes to get you to believe in self-organization
What can you do to help your organization?
  Get them cozy with the fact that change will be coming.
  Changing of plans is a "feature" not a "bug."
  Inoculate them so that they won't panic when change inevitably happens.
  Question how products align with teams. Bring work to the teams rather than bringing Teams to the work. Let the Teams stay together and focused on a limited amount of stuff and they'll go faster.
  Help them think about sprint lengths. Sprints help scope risk. Sprints force you to pause from time to time to see where you actually are. It helps keep you honest. Have you *actually* delivered anything? Why and why not?
  Practice explaining Story Points.
  Explain that Scrum doesn't replace the existing org structure. It is a layer on top of the existing org structure. While it probably won't change anyone's job, it might change how they perform their job.
  Think like a data scientist. http://blogs.hbr.org/2013/11/how-to-start-thinking-like-a-data-scientist/
  Watch out for fear. Fear is *everywhere*.
Address the QA problems.
  What does QA do at the front side of the sprint?
    Answer collaborate with fellow team members to ensure that everyone knows how stuff is going to be tested.
    Basically, front-load your quality focus.
Change your daily standup
  Consider dumping "3 questions"
  Consider switching who "runs" the standup
  Watch for people being bored and/or tuning out
    Bored people implies doing too much work and/or a wobbly sprint goal
    Bored people implies multiple teams of 1 rather than a team of X. You have people who sit near each other rather than actual functional team.
What is your Velocity?
  If you don't have estimates, you can't have a velocity.
  If you don't have a DoD, velocity is problematic.
  If you're wobbly on DoD, your velocity is suspect.
  Be firm on DoD. No partial credit.
Better Retrospectives
  Write them down. Review the results.
  Try to walk through the sprint day by day and ask people how they felt, what was going on on this day, why is the burndown going up or down? This helps them to *remember* what was happening.
Common Objections to Scrum
Leading vs Coaching
Coaching organizations
Coaching teams
Common objections

## Slide 11: Top 10 Ways
What is your DoD?
People Skills
Credibility
What is your Sprint Goal?
Do less.
Emergent Architecture
Good programming & testing practices
“Kick it over the wall to QA”
Teams : Products
Retrospective

## Slide 12: Top 10 Ways
What is your DoD?
People Skills
Credibility
What is your Sprint Goal?
Do less.
Emergent Architecture
Good programming & testing practices
“Kick it over the wall to QA”
Teams : Products
Retrospective

## Slide 13: Definition of Done (DoD) = Everything it takes to say something is completely done.

## Slide 14: What is your DoD?
Closest thing to a “silver bullet” in Scrum
Technical Debt will ruin you.
Write it down.
Review and discuss it regularly.
Notes: What is your Definition of Done (DoD)?
  There's no magic bullet in Scrum...but this one is pretty close.
  Write. Your. DoD. Down.
  Discuss your DoD a lot.
  Technical debt will ruin you. The little bits of not quite entirely done will crush your "agility".
  If anyone says "Done vs. Done Done", hire someone to murder that person in their sleep. Ok. Well, maybe not murder them but that's a big deal.
  No partial credit. It's either done or not done.

## Slide 15: “Done vs. Done Done”

## Slide 16: Do not relax your DoD.

## Slide 17: No partial credit…ever.

## Slide 18: Partial credit usually means Technical Debt.

## Slide 19: Partial Credit & Technical Debt  “Wobbly” Velocity

## Slide 20: Top 10 Ways
What is your DoD?
People Skills
Credibility
What is your Sprint Goal?
Do less.
Emergent Architecture
Good programming & testing practices
“Kick it over the wall to QA”
Teams : Products
Retrospective
Notes: People Skills
  Trust your gut. Pause from time to time and ask yourself how you're feeling.
  Therapy. We all have issues. Trust me...even though you *think* you know what they are, you don't really know. There are tons of issues and little stupid things you do that you could use to figure out. Getting in tune with your own inner life will help immensely.

## Slide 21: 99% of the time, it’s a people problem.

## Slide 22: Watch for interpersonal problems.

## Slide 23: Here’s a trick: “Trust your gut.”

## Slide 24: Consider reading this book.

## Slide 25: Want to be a super hero? Go see a therapist. (I’m not kidding.)

## Slide 26: Top 10 Ways
What is your DoD?
People Skills
Credibility
What is your Sprint Goal?
Do less.
Emergent Architecture
Good programming & testing practices
“Kick it over the wall to QA”
Teams : Products
Retrospective
Notes: Credibility is your greatest asset.
  Keep your backlog ordered for at least 2 sprints worth of work. Be ready to answer at a moment's notice when a feature is forecast to be delivered.
  That written DoD is your best friend when you're talking to product owners and executives and stakeholders. Make sure that they understand why DoD and Quality is in their best interest.
  Be careful to not lose sight of "fit for purpose". Sometimes, you're not getting paid to create a work of art. It's a balance between "time to market" and "long term maintenance".
  Do yourself a favor and say "forecast" rather than "commitment"
  Try to communicate in terms that the business understands. (Answer: probably money.)

## Slide 27: 2 to 3 Sprints of Product Backlog
Helps give the PO “room”
Helps everyone to know what’s going on.
Be ready to answer where a PBI (aka. “feature”) is on the backlog.
  How many sprints out?
Discuss your *written* DoD with the PO, executives, and stakeholders
  Why is it in their best interest?

## Slide 28: Fit for purpose.
Remember that not everything is, needs to be, or should be a work of art.
Balance “Time to Market” with “Long-term Maintenance”
Communicate with the business in terms they understand
  (Hint: this is probably money and resources.)

## Slide 29: Train everyone to say “forecast” rather than “commitment”

## Slide 30: Top 10 Ways
What is your DoD?
People Skills
Credibility
What is your Sprint Goal?
Do less.
Emergent Architecture
Good programming & testing practices
“Kick it over the wall to QA”
Teams : Products
Retrospective
Notes: What's your Sprint Goal?
  Review your SG in your daily standups.
  If your sprint goal is simply a "select Title from SprintBacklog" you're probably doing it wrong.

## Slide 31: Do you have a Sprint Goal?

## Slide 32: Is it easily understood and stated?

## Slide 33: Hint: Your sprint goal should not be select * from SprintBacklog

## Slide 34: Review your Sprint Goal in the Daily Scrum.

## Slide 35: And while we’re talking about the Daily Scrum…

## Slide 36: …consider dumping the “3 questions” format.

## Slide 37: Remind your team that they don’t report to you.

## Slide 38: Consider switching up who “leads” that meeting.

## Slide 39: Watch for people being bored and/or tuning out.

## Slide 40: Bored implies a lack of focus.

## Slide 41: Bored implies that people aren’t on the same team.

## Slide 42: Top 10 Ways
What is your DoD?
People Skills
Credibility
What is your Sprint Goal?
Do less.
Emergent Architecture
Good programming & testing practices
“Kick it over the wall to QA”
Teams : Products
Retrospective
Notes: Do less.
  Aka. Minimize Work in Progress
  If everyone on your team is working on separate PBIs, is the team really a team?
  Try to craft your work so that you have more than one person working on something at a time. Drive that PBI to completion ASAP and only then move on to the next PBI.
  Remember your DoD and work to drive your PBIs to DoD-compliance as soon as possible.
  If something is DoD-done, you've already pretty much delivered something in that sprint.
  The anti-pattern is being 2 days from the end of your sprint and nothing is DoD-done yet.

## Slide 43: Minimize work in progress.

## Slide 44: Put another way… don’t try to do everything at once.

## Slide 45: If everyone on your team is working on separate PBIs, is the team really a team?

## Slide 46: Finish one thing. Then do the next thing.
Try to craft the work so that multiple people are working on related things
Complete that thing. Move on to the next thing.
Try to drive stuff to DoD early.
This ensures that you’re delivering something in the sprint.

## Slide 47: Anti-pattern: 2 days from the end of the sprint and nothing’s DoD yet.

## Slide 48: Top 10 Ways
What is your DoD?
People Skills
Credibility
What is your Sprint Goal?
Do less.
Emergent Architecture
Good programming & testing practices
“Kick it over the wall to QA”
Teams : Products
Retrospective
Notes: Do less.
  Aka. Minimize Work in Progress
  If everyone on your team is working on separate PBIs, is the team really a team?
  Try to craft your work so that you have more than one person working on something at a time. Drive that PBI to completion ASAP and only then move on to the next PBI.
  Remember your DoD and work to drive your PBIs to DoD-compliance as soon as possible.
  If something is DoD-done, you've already pretty much delivered something in that sprint.
  The anti-pattern is being 2 days from the end of your sprint and nothing is DoD-done yet.

## Slide 49: Avoid BDUF. (Big design up-front.)

## Slide 50: YAGNI. (You ain’t gunna need it.)

## Slide 51: Emergent Architecture.
Build what you need.
It’s a spectrum.
Suicidal Non-Planning
Sanity & Balance
Big Design Up-Front

## Slide 52: Emergent Architecture.
Build what you need.
It’s a spectrum.
Suicidal Non-Planning
Sanity & Balance
Big Design Up-Front

## Slide 53: Emergent Architecture.
Build what you need.
It’s a spectrum.
Suicidal Non-Planning
Sanity & Balance
Big Design Up-Front

## Slide 54: Emergent Architecture.
Build what you need.
It’s a spectrum.
Suicidal Non-Planning
Sanity & Balance
Big Design Up-Front

## Slide 55: Top 10 Ways
What is your DoD?
People Skills
Credibility
What is your Sprint Goal?
Do less.
Emergent Architecture
Good programming & testing practices
“Kick it over the wall to QA”
Teams : Products
Retrospective
Notes: Do less.
  Aka. Minimize Work in Progress
  If everyone on your team is working on separate PBIs, is the team really a team?
  Try to craft your work so that you have more than one person working on something at a time. Drive that PBI to completion ASAP and only then move on to the next PBI.
  Remember your DoD and work to drive your PBIs to DoD-compliance as soon as possible.
  If something is DoD-done, you've already pretty much delivered something in that sprint.
  The anti-pattern is being 2 days from the end of your sprint and nothing is DoD-done yet.

## Slide 56: It’s a metaphysical *certainty* that you’ll have to change stuff.

## Slide 57: You *won’t* get your “requirements” right.

## Slide 58: Your customers *will* change their minds.

## Slide 59: Accept that you’ll have to change.

## Slide 60: The Goal: Make refactoring painless.

## Slide 61: Loose coupling.
Code to interfaces.
Use the Dependency Injection Pattern
  (Pass dependencies in on the constructor.)
  Consider an IoC Framework
Use the Repository Pattern
Remember Single Responsibility Principle

## Slide 62: Build for Testability
Unit test, unit test, unit test
Unit test != Integration Test
Test one layer at a time in isolation
No database connections from a unit test
Integration tests in a separate project
  Keep yourself honest

## Slide 63: For the love of all things precious & beautiful…

## Slide 64: …DON’T USE A SHARED DEVELOPMENT DATABASE!!!!!!!!

## Slide 65: http://tinyurl.com/bqextsa

## Slide 66: Eliminate the "works on my box" problem *early*.
Set up automated builds from the very beginning.
If you're using TFS, use Gated Check-in builds
Deploy your database as part of your builds.
Run your unit tests from the builds
Notes: Good programming and unit testing practices let you worry less.
  The goal is to make Refactoring as painless as possible. Refactoring should not strike terror into your soul(s).
    Remember...requirements will change and people will change their minds.
  Build for maintenance.
    It's a metaphysical certainty that you're going to have to change stuff.
    You won't get your "requirements" right.
    Your customers / stakeholders *will* change their minds.
  Keep things loosely coupled.
    Program to interfaces
    Use Dependency Injection
    Read up on the Repository Pattern
  Remember Single Responsibility Principle.
  Build for testability.
    Unit test, unit test, unit test.
    And when I say *unit* test I mean *unit* not integration test.
    Get comfortable with mocks, stubs, and fakes.
    Unit tests should not connect to a service or a database
    Unit tests should test only one "layer" at a time
    Keep unit tests and integration tests in separate projects. Integration tests can talk to the database but they should also only talk to one layer at a time.
  For the love of god, don't use a shared development database
    No shared test data.
    If at all possible, use the Visual Studio Database Projects.
  Eliminate the "works on my box" problem *early*.
    Set up automated builds from the very beginning.
    If you're using TFS, use Gated Check-in builds
    Deploy your database as part of your builds.
    Run your unit tests from the builds
  Think about maintain a minimal Inventory.
    Inventory is sunk cost.
    Anything you write has to be maintained.
    Write less code. I'm not saying to use lots of frameworks like NHibernate or Entity Framework or RIA Services...I'm not saying don't use them either. Just keep in mind that everything you write you have to maintain.

## Slide 67: Top 10 Ways
What is your DoD?
People Skills
Credibility
What is your Sprint Goal?
Do less.
Emergent Architecture
Good programming & testing practices
“Kick it over the wall to QA”
Teams : Products
Retrospective
Notes: Do less.
  Aka. Minimize Work in Progress
  If everyone on your team is working on separate PBIs, is the team really a team?
  Try to craft your work so that you have more than one person working on something at a time. Drive that PBI to completion ASAP and only then move on to the next PBI.
  Remember your DoD and work to drive your PBIs to DoD-compliance as soon as possible.
  If something is DoD-done, you've already pretty much delivered something in that sprint.
  The anti-pattern is being 2 days from the end of your sprint and nothing is DoD-done yet.

## Slide 68: Never say “Kick it over the wall to QA” again.
Us vs. Them
QA is part of the team
QA’s work should be part of the DoD

## Slide 69: What does QA do at the start of a sprint?

## Slide 70: Top 10 Ways
What is your DoD?
People Skills
Credibility
What is your Sprint Goal?
Do less.
Emergent Architecture
Good programming & testing practices
“Kick it over the wall to QA”
Teams : Products
Retrospective
Notes: Do less.
  Aka. Minimize Work in Progress
  If everyone on your team is working on separate PBIs, is the team really a team?
  Try to craft your work so that you have more than one person working on something at a time. Drive that PBI to completion ASAP and only then move on to the next PBI.
  Remember your DoD and work to drive your PBIs to DoD-compliance as soon as possible.
  If something is DoD-done, you've already pretty much delivered something in that sprint.
  The anti-pattern is being 2 days from the end of your sprint and nothing is DoD-done yet.

## Slide 71: How do Teams align to Products / Projects?
Watch out for partial allocations
Do team members have more than one Daily Scrum?
Rather than 1 team per 1 product, try 1 team that supports multiple products

## Slide 72: Teams to Products
Bad
  Billing System has a Billing Team
  Accounting System has an Accounting Team
  CRM system has a CRM Team
  Website has a Website team
  People are 50% allocated to multiple teams.

## Slide 73: Teams to Products
Better
  Team A
    Billing
    Accounting
  Team B
    CRM
    Website

## Slide 74: Teams to Products
Best
  Team A and Team B are cross-functional
  Either team can do tasks from Billing, Accounting, CRM, or Website

## Slide 75: The Product Owner as a work funnel.
Medical Records Project
Accounting Project
CEO’s crazy dreams
…then the Product Owner adjusts the Product Backlog…
Development
Team
Product
Owner
Product Owner has to decide priority for the team
The team can’t do everything at once
There has to be priorities
The team isn’t qualified to balance these priorities
Entonnoir?

## Slide 76: Top 10 Ways
What is your DoD?
People Skills
Credibility
What is your Sprint Goal?
Do less.
Emergent Architecture
Good programming & testing practices
“Kick it over the wall to QA”
Teams : Products
Retrospective
Notes: The Retrospectives are the curer of all ills.
  Watch for unscheduled work
    Do you find yourself having to balance strategic work (long term projects) against your hair being on fire this week? Are you finding that you can't deliver anything or that you always miss your forecasts?
      Do you note this unplanned work somehow?
      Do you discuss this unplanned work in the retrospective.
  Write down what you discussed in your retrospectives.
    What went right and wrong?
    What *actionable* things are you going to do for your next Sprint?

## Slide 77: Retrospectives are the curer of all ills.

## Slide 78: Retrospectives help keep problems contained to (hopefully) a single Sprint.

## Slide 79: Tip: Watch for unscheduled work.

## Slide 80: Tip: Get people REALLY thinking by trying to recreate what happened day by day.

## Slide 81: Tip: If it gets heated, learn to say “Ok…and what else?”

## Slide 82: Tip: Record the findings from the Retrospective

## Slide 83: Tip: Review the notes from previous Retrospectives.

## Slide 84: Top 10 Ways
What is your DoD?
People Skills
Credibility
What is your Sprint Goal?
Do less.
Emergent Architecture
Good programming & testing practices
“Kick it over the wall to QA”
Teams : Products
Retrospective

## Slide 85: What can you do to help yourself?

## Slide 86: Watch for burnout.

## Slide 87: You can’t fix everything.

## Slide 88: Do whatever it takes to get yourself to believe in self-organization.

## Slide 89: But don’t let your team walk all over you.

## Slide 90: Some teams will use self-organization against you.

## Slide 91: “…but let’s remember here. This isn’t a *&^%$# democracy.” -David Starr

## Slide 92: How do you help the Product Owner?

## Slide 93: Remind them of how important they are to the success of the project.

## Slide 94: Remind them that they need to stay engaged.

## Slide 95: http://productownerchecklist.org

## Slide 97: Any last questions?

## Slide 98: Thanks. benday@benday.com | www.benday.com