## Slide 1
Benjamin Day
www.benday.com @benday
Real World Scrum with
TFS 2015 & VSTS

## Slide 2
Benjamin Day @benday
Real World Scrum with
TFS 2015 & VSTS

## Slide 3: Benjamin Day
Brookline, MA
Consultant, Coach, & Trainer
Microsoft MVP for Visual Studio ALM
Scrum, Team Foundation Server, Software Testing, Software Architecture
Scrum.org Classes
  Professional Scrum Master (PSM)
  Professional Scrum Developer (PSD)
  Professional Scrum Foundations (PSF)
www.benday.com, benday@benday.com, @benday

## Slide 4: Got ?

## Slide 5: Scrum Overviews in the Pluralsight Library
Scrum Master Skills
Module 1 | Chapter 2 | Scrum Overview
6 min
Real World Scrum With Team Foundation Server 2013
Module 1 | Chapter 2 | Scrum Overview
43 min
Scrum Fundamentals
by David Starr
3.5 hours

## Slide 6: And now, the fastest Scrum overview of all time...

## Slide 7
Stakeholders
Sprint
Increment
Product
Backlog
Sprint
Backlog
Daily
Scrum
Product
Owner
Retrospective
Product
Owner
Development
Team
Scrum
Master
Sprint Planning
Meeting
Sprint Review
Stakeholder
Scrum: The Big Picture

## Slide 8: It’s all about done, working software.

## Slide 9: You stop in order to keep yourself honest.

## Slide 10: Manage your risk in the face of uncertainty.

## Slide 11: Eliminate waste.

## Slide 12: It’s all about done, working software.

## Slide 13
Stakeholders
Sprint
Increment
Product
Backlog
Sprint
Backlog
Daily
Scrum
Product
Owner
Retrospective
Product
Owner
Development
Team
Scrum
Master
Sprint Planning
Meeting
Sprint Review
Stakeholder
Scrum: The Big Picture

## Slide 14: Where does TFS fit in?

## Slide 15: TFS + Scrum
Backlog management
Sprint Planning
Sprint Management

## Slide 16: TFS + Scrum + Real World
Backlog management
Sprint Planning
Sprint Management
Definition of Done
Test Case Management
Automated Builds
Automated Testing
Release Management
Deployment
Feedback Management

## Slide 17
 |  | Scrum Events |  |  |  |  | Supporting Activities |  |  |  | 
 |  | Sprint Planning | Daily Scrum | Sprint Review | Sprint Retrospective |  | Product Ownership | DoD | Collaboration | Best Practices | Enterprise Scrum
Work Items | Backlog Manager | X |  | X | X |  | X |  |  |  | X
 | Sprint Planner | X |  | X | X |  |  |  |  |  | 
 | Scrum Board |  | X | X | X |  |  |  | X |  | 
 | Burndown Chart |  | X |  | X |  |  |  | X |  | 
 | Kanban Board |  | X |  | X |  | X |  | X |  | 
 | Work item Tracking |  |  | X | X |  |  |  | X |  | 
 | Velocity Chart | X |  | X | X |  | X |  |  |  | 
 | Cumulative Flow Diagram |  |  |  |  |  | X |  |  |  | 
 | Capacity Planner | X |  |  |  |  |  |  | X |  | 
 | Work Item Charts |  | X |  |  |  | X |  | X |  | 
Code | Source Control |  |  |  | X |  |  | X | X | X | 
 | Code Reviews |  |  |  | X |  |  | X | X | X | 
 | Lightweight Code Commenting |  |  |  |  |  |  | X | X |  | 
 | Unit Testing |  |  |  | X |  |  | X |  | X | 
Build | Automated Builds |  |  |  | X |  |  | X |  | X | 
 | Deploy w/ Lab Management |  |  |  | X |  |  | X | X |  | 
 | Deploy w/ Release Management |  |  |  | X |  |  | X | X |  | 
Collaboration | SharePoint |  |  |  | X |  |  |  | X |  | 
 | Team Rooms |  |  |  |  |  |  |  | X | X | 
 | Team Home Page |  |  |  |  |  |  |  | X |  | 
 | Teams |  |  |  |  |  |  |  | X |  | X
 | Feedback Manager |  |  |  | X |  | X | X | X |  | 
 | PowerPoint Storyboarding | X |  |  | X |  | X |  | X |  | 
Testing | Test Case Management |  |  | X | X |  |  | X | X |  | 
 | Defect Tracking |  |  |  | X |  |  | X | X |  | 
 | Load Testing |  |  |  | X |  |  | X |  | X | 

## Slide 18: Do you have a Definition of Done?

## Slide 19: A written DoD is a list of everything that is required before you can say a PBI is Done.

## Slide 20: Here’s a hint:

## Slide 21: It’s a lot more than “the code compiles and is checked in.”

## Slide 22: Sample Definition of Done (DoD)
Development / Coder
Code is written with unit tests
Unit tests have a minimum of 75% code coverage
Code has been merged to Main
Code compiles and unit tests pass when run as part of an automated build
Database schema objects are checked in to TFS
Database upgrade script is written and in TFS
Code reviewed by someone other than the original author
Testing, Deployment, Ops
Written QA test plan
Tested with QA test plan by someone other than the original author
Deployed and tested in Staging environment
Automated UI tests are written and pass
No Severity 1 or 2 bugs
Reviewed by Product Owner
Passes acceptance criteria for the PBI
Known deployment & rollback plan
Deployment plan reviewed by Ops
Database changes reviewed by DBAs
Load tested
Deployed to Production

## Slide 23: Why is a Written DoD so Important?
Makes it clear what all the steps are
Everyone can look at the steps  a shared understanding
Helps with team-based estimation
Helps minimize or eliminate Technical Debt
Helps to manage management expectations
Helps with the “two second change” request

## Slide 24: TFS + Visual Studio help you to automate your DoD and streamline your path to DoD.

## Slide 25: And now a lot of demos…

## Slide 26: Demos
Backlog Management / Refinement
Sprint Planning
Daily Scrum
Situational Awareness
  Home Page
  Team Rooms
  Charting
“QA” Test Tracking
Automated Build + DoD
Lightweight Requirements

## Slide 28: Any last questions?

## Slide 29: Thank you.
www.benday.com | benday@benday.com

## Slide 30: Branching lets you work on similar, related code in isolation at the same time.

## Slide 31: Branching is much easier to do in Git.

## Slide 32: “So, I can go nuts and create 250 zillion branches now and it’s a good idea?”

## Slide 33: No.

## Slide 35: A branch is an integration credit card.

## Slide 36: For every branch, there’s a merge.

## Slide 37: Merging can be expensive and painful.

## Slide 38: Until everything’s integrated, it’s definitely not done.

## Slide 39: Keep it simple.

## Slide 40: Integrate often.

## Slide 41: The smaller the integration, the easier it is.

## Slide 42: “You can drive with your feet. It doesn’t mean it’s a good idea.” *
* - paraphrased

## Slide 43: Sprint: Day 1 of 15
 | TO DO | IN PROGRESS | DONE
PBI C
PBI B
PBI A

## Slide 44: Sprint: Day 2 of 15
 | TO DO | IN PROGRESS | DONE
PBI C
PBI B
PBI A

## Slide 45: Sprint: Day 5 of 15
 | TO DO | IN PROGRESS | DONE
PBI C
PBI B
PBI A

## Slide 46: Sprint: Day 8 of 15
 | TO DO | IN PROGRESS | DONE
PBI C
PBI B
PBI A

## Slide 47: Sprint: Day 11 of 15
 | TO DO | IN PROGRESS | DONE
PBI C
PBI B
PBI A

## Slide 48: Sprint: Day 12 of 15
 | TO DO | IN PROGRESS | DONE
PBI C
PBI B
PBI A

## Slide 49: Sprint: Day 13 of 15
 | TO DO | IN PROGRESS | DONE
PBI C
PBI B
PBI A

## Slide 50: Sprint: Day 14 of 15
 | TO DO | IN PROGRESS | DONE
PBI C
PBI B
PBI A

## Slide 51: Sprint: Day 15 of 15 (in your dreams)
 | TO DO | IN PROGRESS | DONE
PBI C
PBI B
PBI A

## Slide 52: Sprint: Day 15 of 15 (in reality)
 | TO DO | IN PROGRESS | DONE
PBI C
PBI B
PBI A

## Slide 53: Don’t use branches to avoid talking to your teammates.

## Slide 54: Do less at once. Focus on done. Integrate often.

## Slide 55: Sprint: Day 1 of 15
 | TO DO | IN PROGRESS | DONE
PBI C
PBI B
PBI A

## Slide 56: Sprint: Day 2 of 15
 | TO DO | IN PROGRESS | DONE
PBI C
PBI B
PBI A

## Slide 57: Sprint: Day 5 of 15
 | TO DO | IN PROGRESS | DONE
PBI C
PBI B
PBI A

## Slide 58: Sprint: Day 6 of 15
 | TO DO | IN PROGRESS | DONE
PBI C
PBI B
PBI A

## Slide 59: Sprint: Day 10 of 15
 | TO DO | IN PROGRESS | DONE
PBI C
PBI B
PBI A

## Slide 60: Sprint: Day 11 of 15
 | TO DO | IN PROGRESS | DONE
PBI C
PBI B
PBI A

## Slide 61: Sprint: Day 15 of 15
 | TO DO | IN PROGRESS | DONE
PBI C
PBI B
PBI A