## Slide 1
Benjamin Day
10 Ways to Go from Good to Great Scrum Master

## Slide 2: Benjamin Day
Brookline, MA
Consultant & Trainer
Scrum, DevOps, Team Foundation Server, Software Architecture & Testing
Microsoft MVP
Pluralsight Author
Scrum.org Trainer
@benday

## Slide 3
Pluralsight.com
Online courses
DevOps with TFS2015
Scrum Master Skills

## Slide 4: On with the show.

## Slide 5: Assumptions
You’re technical. I’m technical.
For today, we’re talking about a fairly technical Scrum Master
  (Don’t forget the needs of the business though.)
This talk = Scrum Mastering + “Getting your project started right”
Notes: Assumptions
  In this case, the Scrum Master is somewhat technical
    I'm technical. Right or wrong, my Scrum Mastering style tends to go deep on the technical stuff.
    You have to remember the needs of the business though. You're not building this stuff for the sake of the technology. You're building this stuff for the sake of the business. In all likelyhood, it's about making money. The technology enables the making of the money which pays for you to write the software which makes more money and pays for more software. Rinse and repeat.
  This talk will straddle the line between Scrum Mastering and "Getting your project started right"
    Things that have caused my teams constant headaches that kill velocity

## Slide 6: “What does the Scrum Master do anyway?”

## Slide 7: Curling.

## Slide 8: Olympic sport. Played on ice.

## Slide 9
Team 1
Team 2

## Slide 10
~148 ft / ~45 m
~15 ft / ~4.8m
Team 1
Team 2
Target
Target

## Slide 11
~148 ft / ~45 m
~15 ft / ~4.8m
Team 1
Team 2
Target
Target
The Curling Sheet

## Slide 12: Curling Stones
~40 lb. stones
Polished granite
It’s got a handle
8 stones per team

## Slide 13
~148 ft / ~45 m
~15 ft / ~4.8m
Note: that stone’s not to scale
Get your stones as close as possible to the center of the target
Each team takes turns
Team with the most stones closest to the center of the target wins

## Slide 14: Throwing
3 team members per throw
Thrower
  Stone in hand
  Pushes off with legs
Starts glide towards target
Thrower has to release stone

## Slide 15: The thrower might put some spin on it…

## Slide 16: …but once released, nothing can touch the stone.

## Slide 17: After the release, the Sweepers take over.

## Slide 18: Sweepers
Two sweepers stay with the stone
Guide the stone to the target

## Slide 19: Just to be 100% clear, the sweepers don’t touch the stone.

## Slide 20: “So, the brushing moves the stone?”

## Slide 21: The brushing doesn’t move the stone. It’s already moving.

## Slide 22: The brushing subtly adjusts the ice in front of it…

## Slide 23: …and that can change the speed and direction of the stone significantly.

## Slide 24: The sweepers – without touching it – are helping to coax and guide the stone so it lands correctly at the target.

## Slide 25: “…and this has what to do with scrum mastering?

## Slide 26: Scrum Master is a Coach
Scrum Master is not a management role
Team members don’t report to the Scrum Master
Scrum Master isn’t the boss

## Slide 27: Three Roles in Scrum
Product
Owner
Development
Team
Scrum
Master

## Slide 28: Three Roles in Scrum
Product
Owner
Product Owner is as close to “a boss” as you’ll get
Provides the vision & goal

## Slide 29: Considering the inherent bossless-ness, Scrum expects and relies on the team to self-organize.

## Slide 30: To be successful, the team needs to use their creativity to deliver done, working software.

## Slide 31: The team takes the Product Owner’s goal and self-organizes to figure out how to deliver done, working software at the end of the Sprint.

## Slide 32: The basic idea: Give the team their goal and then get out of the way.

## Slide 33: The Scrum Master helps the team to be creative and productive.

## Slide 34: You can’t command someone to be creative.

## Slide 35: “1…2…3…BE CREATIVE!!!!”

## Slide 36: You can’t tell people exactly what to do and also expect them to figure it out for themselves at the same time.

## Slide 37: And now back to curling…

## Slide 38: Just like the sweepers can’t touch the stone…

## Slide 39: …a successful Scrum Master doesn’t command the team.

## Slide 40: The Scrum Master guides the team and helps the team without actually giving any instructions.

## Slide 41
The team is the stone
The Product Owner is the thrower
The Scrum Master is a sweeper, guiding the team towards the goal

## Slide 42: “What does the Scrum Master do anyway?”

## Slide 43: The Scrum Master helps the team to be productive and to use their creativity in order to deliver done, working software.

## Slide 44: The Big Lesson: The Scrum Master leads through influence not by command.

## Slide 45: What does the Scrum Master do?
Keeper of the process
Help the team deliver
Argue for and defend the team
Help the Product Owner

## Slide 46: Top 10 Ways: Things to Think About
What can you do to help your team?
What can you do to help your product owner?
What can you do to help yourself?
What can you do to help your organization?
Change your Daily Scrum

## Slide 47: Here are all the things I wanted to put in this talk.
What can you do to help your team?
  Written DoD
  Encourage self-organization
  Try to help minimize the work in progress.
  Remind them to keep talking. One major downside of TFS is that people can sometimes think of it as an excuse to not talk.
  Remind them about how much and how creatively you can decompose a PBI
  Emergent Architecture.
  Remind them they don't report to you
What can you do to help your product owner?
  Product owner checklist http://productownerchecklist.org by Lare Lekman
  Remind them that they need to stay engaged and that their engagement is critical for the success of the team and the effort.
  Remind them to plan ahead a bit and share their vision
  Help with credibility by planning 2 to 3 sprints out
What can you do to help yourself?
  You can't fix everything.
  Watch for burnout.
  Do whatever it takes to get you to believe in self-organization
What can you do to help your organization?
  Get them cozy with the fact that change will be coming.
  Changing of plans is a "feature" not a "bug."
  Inoculate them so that they won't panic when change inevitably happens.
  Question how products align with teams. Bring work to the teams rather than bringing Teams to the work. Let the Teams stay together and focused on a limited amount of stuff and they'll go faster.
  Help them think about sprint lengths. Sprints help scope risk. Sprints force you to pause from time to time to see where you actually are. It helps keep you honest. Have you *actually* delivered anything? Why and why not?
  Practice explaining Story Points.
  Explain that Scrum doesn't replace the existing org structure. It is a layer on top of the existing org structure. While it probably won't change anyone's job, it might change how they perform their job.
  Think like a data scientist. http://blogs.hbr.org/2013/11/how-to-start-thinking-like-a-data-scientist/
  Watch out for fear. Fear is *everywhere*.
Address the QA problems.
  What does QA do at the front side of the sprint?
    Answer collaborate with fellow team members to ensure that everyone knows how stuff is going to be tested.
    Basically, front-load your quality focus.
Change your daily standup
  Consider dumping "3 questions"
  Consider switching who "runs" the standup
  Watch for people being bored and/or tuning out
    Bored people implies doing too much work and/or a wobbly sprint goal
    Bored people implies multiple teams of 1 rather than a team of X. You have people who sit near each other rather than actual functional team.
What is your Velocity?
  If you don't have estimates, you can't have a velocity.
  If you don't have a DoD, velocity is problematic.
  If you're wobbly on DoD, your velocity is suspect.
  Be firm on DoD. No partial credit.
Better Retrospectives
  Write them down. Review the results.
  Try to walk through the sprint day by day and ask people how they felt, what was going on on this day, why is the burndown going up or down? This helps them to *remember* what was happening.
Common Objections to Scrum
Leading vs Coaching
Coaching organizations
Coaching teams
Common objections

## Slide 48: Top 10 Ways
What is your DoD?
People Skills
Credibility
What is your Sprint Goal?
Do less.
Emergent Architecture
Good programming & testing practices
“Kick it over the wall to QA”
Teams : Products
Retrospective

## Slide 49: Top 10 Ways
What is your DoD?
People Skills
Credibility
What is your Sprint Goal?
Do less.
Emergent Architecture
Good programming & testing practices
“Kick it over the wall to QA”
Teams : Products
Retrospective

## Slide 50: Definition of Done (DoD) = Everything it takes to say something is completely done.

## Slide 51: What is your DoD?
Closest thing to a “silver bullet” in Scrum
Technical Debt will ruin you.
Write it down.
Review and discuss it regularly.
Notes: What is your Definition of Done (DoD)?
  There's no magic bullet in Scrum...but this one is pretty close.
  Write. Your. DoD. Down.
  Discuss your DoD a lot.
  Technical debt will ruin you. The little bits of not quite entirely done will crush your "agility".
  If anyone says "Done vs. Done Done", hire someone to murder that person in their sleep. Ok. Well, maybe not murder them but that's a big deal.
  No partial credit. It's either done or not done.

## Slide 52: “Done vs. Done Done”

## Slide 53: Sample Definition of Done (DoD)
Written QA test plan
Tested with QA test plan by someone other than the original author
Deployed and tested in Staging environment
Automated UI tests are written and pass
No Severity 1 or 2 bugs
Reviewed by Product Owner
Passes acceptance criteria for the PBI
Known deployment & rollback plan
Deployment plan reviewed by Ops
Database changes reviewed by DBAs
Load tested
Deployed to Production
Testing, Deployment, Ops
Code is written with unit tests
Unit tests have a minimum of 75% code coverage
Code has been merged to Main
Code compiles and unit tests pass when run as part of an automated build
Database schema objects are under source control
Database upgrade script is under control
Code reviewed by someone other than the original author
Development / Coder

## Slide 54: Do not relax your DoD.

## Slide 55: No partial credit…ever.

## Slide 56: Partial credit usually means Technical Debt.

## Slide 57: Partial Credit & Technical Debt  “Wobbly” Velocity

## Slide 58: Top 10 Ways
What is your DoD?
People Skills
Credibility
What is your Sprint Goal?
Do less.
Emergent Architecture
Good programming & testing practices
“Kick it over the wall to QA”
Teams : Products
Retrospective
Notes: People Skills
  Trust your gut. Pause from time to time and ask yourself how you're feeling.
  Therapy. We all have issues. Trust me...even though you *think* you know what they are, you don't really know. There are tons of issues and little stupid things you do that you could use to figure out. Getting in tune with your own inner life will help immensely.

## Slide 59: 99% of the time, it’s a people problem.

## Slide 60: Watch for interpersonal problems.

## Slide 61: Here’s a trick: “Trust your gut.”

## Slide 62: Consider reading this book.

## Slide 63: Want to be a super hero? Go see a therapist. (I’m not kidding.)

## Slide 64: Top 10 Ways
What is your DoD?
People Skills
Credibility
What is your Sprint Goal?
Do less.
Emergent Architecture
Good programming & testing practices
“Kick it over the wall to QA”
Teams : Products
Retrospective
Notes: Credibility is your greatest asset.
  Keep your backlog ordered for at least 2 sprints worth of work. Be ready to answer at a moment's notice when a feature is forecast to be delivered.
  That written DoD is your best friend when you're talking to product owners and executives and stakeholders. Make sure that they understand why DoD and Quality is in their best interest.
  Be careful to not lose sight of "fit for purpose". Sometimes, you're not getting paid to create a work of art. It's a balance between "time to market" and "long term maintenance".
  Do yourself a favor and say "forecast" rather than "commitment"
  Try to communicate in terms that the business understands. (Answer: probably money.)

## Slide 65: 2 to 3 Sprints of Product Backlog
Helps give the PO “room”
Helps everyone to know what’s going on.
Be ready to answer where a PBI (aka. “feature”) is on the backlog.
  How many sprints out?
Discuss your *written* DoD with the PO, executives, and stakeholders
  Why is it in their best interest?

## Slide 66: Fit for purpose.
Remember that not everything is, needs to be, or should be a work of art.
Balance “Time to Market” with “Long-term Maintenance”
Communicate with the business in terms they understand
  (Hint: this is probably money and resources.)

## Slide 67: Train everyone to say “forecast” rather than “commitment”

## Slide 68: Top 10 Ways
What is your DoD?
People Skills
Credibility
What is your Sprint Goal?
Do less.
Emergent Architecture
Good programming & testing practices
“Kick it over the wall to QA”
Teams : Products
Retrospective
Notes: What's your Sprint Goal?
  Review your SG in your daily standups.
  If your sprint goal is simply a "select Title from SprintBacklog" you're probably doing it wrong.

## Slide 69: Do you have a Sprint Goal?

## Slide 70: Is it easily understood and stated?

## Slide 71: Hint: Your sprint goal should not be select * from SprintBacklog

## Slide 72: Review your Sprint Goal in the Daily Scrum.

## Slide 73: And while we’re talking about the Daily Scrum…

## Slide 74: …consider dumping the “3 questions” format.

## Slide 75: Remind your team that they don’t report to you.

## Slide 76: Consider switching up who “leads” that meeting.

## Slide 77: Watch for people being bored and/or tuning out.

## Slide 78: Bored implies a lack of focus.

## Slide 79: Bored implies that people aren’t on the same team.

## Slide 80: Top 10 Ways
What is your DoD?
People Skills
Credibility
What is your Sprint Goal?
Do less.
Emergent Architecture
Good programming & testing practices
“Kick it over the wall to QA”
Teams : Products
Retrospective
Notes: Do less.
  Aka. Minimize Work in Progress
  If everyone on your team is working on separate PBIs, is the team really a team?
  Try to craft your work so that you have more than one person working on something at a time. Drive that PBI to completion ASAP and only then move on to the next PBI.
  Remember your DoD and work to drive your PBIs to DoD-compliance as soon as possible.
  If something is DoD-done, you've already pretty much delivered something in that sprint.
  The anti-pattern is being 2 days from the end of your sprint and nothing is DoD-done yet.

## Slide 81: Minimize work in progress.

## Slide 82: Put another way… don’t try to do everything at once.

## Slide 83: If everyone on your team is working on separate PBIs, is the team really a team?

## Slide 84: Finish one thing. Then do the next thing.
Try to craft the work so that multiple people are working on related things
Complete that thing. Move on to the next thing.
Try to drive stuff to DoD early.
This ensures that you’re delivering something in the sprint.

## Slide 85: Anti-pattern: 2 days from the end of the sprint and nothing’s DoD yet.

## Slide 86: Top 10 Ways
What is your DoD?
People Skills
Credibility
What is your Sprint Goal?
Do less.
Emergent Architecture
Good programming & testing practices
“Kick it over the wall to QA”
Teams : Products
Retrospective
Notes: Do less.
  Aka. Minimize Work in Progress
  If everyone on your team is working on separate PBIs, is the team really a team?
  Try to craft your work so that you have more than one person working on something at a time. Drive that PBI to completion ASAP and only then move on to the next PBI.
  Remember your DoD and work to drive your PBIs to DoD-compliance as soon as possible.
  If something is DoD-done, you've already pretty much delivered something in that sprint.
  The anti-pattern is being 2 days from the end of your sprint and nothing is DoD-done yet.

## Slide 87: Avoid BDUF. (Big design up-front.)

## Slide 88: YAGNI. (You ain’t gunna need it.)

## Slide 89: Emergent Architecture.
Build what you need.
It’s a spectrum.
Suicidal Non-Planning
Sanity & Balance
Big Design Up-Front

## Slide 90: Emergent Architecture.
Build what you need.
It’s a spectrum.
Suicidal Non-Planning
Sanity & Balance
Big Design Up-Front

## Slide 91: Emergent Architecture.
Build what you need.
It’s a spectrum.
Suicidal Non-Planning
Sanity & Balance
Big Design Up-Front

## Slide 92: Emergent Architecture.
Build what you need.
It’s a spectrum.
Suicidal Non-Planning
Sanity & Balance
Big Design Up-Front

## Slide 93: Top 10 Ways
What is your DoD?
People Skills
Credibility
What is your Sprint Goal?
Do less.
Emergent Architecture
Good programming & testing practices
“Kick it over the wall to QA”
Teams : Products
Retrospective
Notes: Do less.
  Aka. Minimize Work in Progress
  If everyone on your team is working on separate PBIs, is the team really a team?
  Try to craft your work so that you have more than one person working on something at a time. Drive that PBI to completion ASAP and only then move on to the next PBI.
  Remember your DoD and work to drive your PBIs to DoD-compliance as soon as possible.
  If something is DoD-done, you've already pretty much delivered something in that sprint.
  The anti-pattern is being 2 days from the end of your sprint and nothing is DoD-done yet.

## Slide 94: It’s a metaphysical *certainty* that you’ll have to change stuff.

## Slide 95: You *won’t* get your “requirements” right.

## Slide 96: Your customers *will* change their minds.

## Slide 97: Accept that you’ll have to change.

## Slide 98: The Goal: Make refactoring painless.

## Slide 99: Loose coupling.
Code to interfaces.
Use the Dependency Injection Pattern
  (Pass dependencies in on the constructor.)
  Consider an IoC Framework
Use the Repository Pattern
Remember Single Responsibility Principle

## Slide 100: Build for Testability
Unit test, unit test, unit test
Unit test != Integration Test
Test one layer at a time in isolation
No database connections from a unit test
Integration tests in a separate project
  Keep yourself honest

## Slide 101: For the love of all things precious & beautiful…

## Slide 102: …DON’T USE A SHARED DEVELOPMENT DATABASE!!!!!!!!

## Slide 103: http://tinyurl.com/bqextsa

## Slide 104: Eliminate the "works on my box" problem *early*.
Set up automated builds from the very beginning.
If you're using TFS, use Gated Check-in builds
Deploy your database as part of your builds.
Run your unit tests from the builds
Notes: Good programming and unit testing practices let you worry less.
  The goal is to make Refactoring as painless as possible. Refactoring should not strike terror into your soul(s).
    Remember...requirements will change and people will change their minds.
  Build for maintenance.
    It's a metaphysical certainty that you're going to have to change stuff.
    You won't get your "requirements" right.
    Your customers / stakeholders *will* change their minds.
  Keep things loosely coupled.
    Program to interfaces
    Use Dependency Injection
    Read up on the Repository Pattern
  Remember Single Responsibility Principle.
  Build for testability.
    Unit test, unit test, unit test.
    And when I say *unit* test I mean *unit* not integration test.
    Get comfortable with mocks, stubs, and fakes.
    Unit tests should not connect to a service or a database
    Unit tests should test only one "layer" at a time
    Keep unit tests and integration tests in separate projects. Integration tests can talk to the database but they should also only talk to one layer at a time.
  For the love of god, don't use a shared development database
    No shared test data.
    If at all possible, use the Visual Studio Database Projects.
  Eliminate the "works on my box" problem *early*.
    Set up automated builds from the very beginning.
    If you're using TFS, use Gated Check-in builds
    Deploy your database as part of your builds.
    Run your unit tests from the builds
  Think about maintain a minimal Inventory.
    Inventory is sunk cost.
    Anything you write has to be maintained.
    Write less code. I'm not saying to use lots of frameworks like NHibernate or Entity Framework or RIA Services...I'm not saying don't use them either. Just keep in mind that everything you write you have to maintain.

## Slide 105: Top 10 Ways
What is your DoD?
People Skills
Credibility
What is your Sprint Goal?
Do less.
Emergent Architecture
Good programming & testing practices
“Kick it over the wall to QA”
Teams : Products
Retrospective
Notes: Do less.
  Aka. Minimize Work in Progress
  If everyone on your team is working on separate PBIs, is the team really a team?
  Try to craft your work so that you have more than one person working on something at a time. Drive that PBI to completion ASAP and only then move on to the next PBI.
  Remember your DoD and work to drive your PBIs to DoD-compliance as soon as possible.
  If something is DoD-done, you've already pretty much delivered something in that sprint.
  The anti-pattern is being 2 days from the end of your sprint and nothing is DoD-done yet.

## Slide 106: Never say “Kick it over the wall to QA” again.
Us vs. Them
QA is part of the team
QA’s work should be part of the DoD

## Slide 107: What does QA do at the start of a sprint?

## Slide 108: Top 10 Ways
What is your DoD?
People Skills
Credibility
What is your Sprint Goal?
Do less.
Emergent Architecture
Good programming & testing practices
“Kick it over the wall to QA”
Teams : Products
Retrospective
Notes: Do less.
  Aka. Minimize Work in Progress
  If everyone on your team is working on separate PBIs, is the team really a team?
  Try to craft your work so that you have more than one person working on something at a time. Drive that PBI to completion ASAP and only then move on to the next PBI.
  Remember your DoD and work to drive your PBIs to DoD-compliance as soon as possible.
  If something is DoD-done, you've already pretty much delivered something in that sprint.
  The anti-pattern is being 2 days from the end of your sprint and nothing is DoD-done yet.

## Slide 109: How do Teams align to Products / Projects?
Watch out for partial allocations
Do team members have more than one Daily Scrum?
Rather than 1 team per 1 product, try 1 team that supports multiple products

## Slide 110: Teams to Products
Bad
  Billing System has a Billing Team
  Accounting System has an Accounting Team
  CRM system has a CRM Team
  Website has a Website team
  People are 50% allocated to multiple teams.

## Slide 111: Teams to Products
Better
  Team A
    Billing
    Accounting
  Team B
    CRM
    Website

## Slide 112: Teams to Products
Best
  Team A and Team B are cross-functional
  Either team can do tasks from Billing, Accounting, CRM, or Website

## Slide 113: The Product Owner as a work funnel.
Medical Records Project
Accounting Project
CEO’s crazy dreams
…then the Product Owner adjusts the Product Backlog…
Development
Team
Product
Owner
Product Owner has to decide priority for the team
The team can’t do everything at once
There has to be priorities
The team isn’t qualified to balance these priorities
Entonnoir?

## Slide 114: Top 10 Ways
What is your DoD?
People Skills
Credibility
What is your Sprint Goal?
Do less.
Emergent Architecture
Good programming & testing practices
“Kick it over the wall to QA”
Teams : Products
Retrospective
Notes: The Retrospectives are the curer of all ills.
  Watch for unscheduled work
    Do you find yourself having to balance strategic work (long term projects) against your hair being on fire this week? Are you finding that you can't deliver anything or that you always miss your forecasts?
      Do you note this unplanned work somehow?
      Do you discuss this unplanned work in the retrospective.
  Write down what you discussed in your retrospectives.
    What went right and wrong?
    What *actionable* things are you going to do for your next Sprint?

## Slide 115: Retrospectives are the curer of all ills.

## Slide 116: Retrospectives help keep problems contained to (hopefully) a single Sprint.

## Slide 117: Tip: Watch for unscheduled work.

## Slide 118: Tip: Get people REALLY thinking by trying to recreate what happened day by day.

## Slide 119: Tip: If it gets heated, learn to say “Ok…and what else?”

## Slide 120: Tip: Record the findings from the Retrospective

## Slide 121: Tip: Review the notes from previous Retrospectives.

## Slide 122: Top 10 Ways
What is your DoD?
People Skills
Credibility
What is your Sprint Goal?
Do less.
Emergent Architecture
Good programming & testing practices
“Kick it over the wall to QA”
Teams : Products
Retrospective

## Slide 123: What can you do to help yourself?

## Slide 124: Watch for burnout.

## Slide 125: You can’t fix everything.

## Slide 126: Do whatever it takes to get yourself to believe in self-organization.

## Slide 127: But don’t let your team walk all over you.

## Slide 128: Some teams will use self-organization against you.

## Slide 129: “…but let’s remember here. This isn’t a *&^%$# democracy.” -David Starr

## Slide 130: How do you help the Product Owner?

## Slide 131: Remind them of how important they are to the success of the project.

## Slide 132: Remind them that they need to stay engaged.

## Slide 133: http://productownerchecklist.org

## Slide 135: Any last questions?

## Slide 136: Thanks. benday@benday.com | www.benday.com