## Slide 2
Rebooting Your Agile Transformation Using Empathy
Benjamin Day
Developer | Author | Coach @benday www.benday.com

## Slide 3: Benjamin Day
Brookline, MA
Consultant & Trainer
Rental Chief Technology Officer
Therapist for Teams
Scrum, DevOps, Team Foundation Server, Software Architecture & Testing
Microsoft MVP
Pluralsight Author
Scrum.org Trainer
@benday

## Slide 4: Getting Started with Visual Studio Team Services (VSTS)

## Slide 5: Architecting an ASP.NET Core MVC Application for Unit Testability Coming soon!

## Slide 6: On with the show.

## Slide 7
Empathy
Framing and Introspection
Process, Trust, and Leadership
Multitasking
Accountability
Backlog Issues
Culture Issues
Burnout
Why Agile?
Overview

## Slide 8: “We decided to ‘go agile’… …but it just didn’t take.”

## Slide 9: “We do Scrum but it’s not really working that well.”

## Slide 10: “We were kind of Waterfall-y. We hired some gurus to come do an Agile transformation. Trained a bunch of people. It worked…sort of. Now we’re Waterfall-y / Scrum-y. But the teams hate it. And we’re not getting much done.”

## Slide 11: Lots of reasons why organizations have trouble transitioning to Agile / Scrum

## Slide 12: Leaders often get in their own way

## Slide 13
They don’t know what they’re asking for
They’re unclear what they’re asking for
They don’t understand what their teams need to be successful
They have trouble leading their organizations forward
Leaders often get in their own way

## Slide 14: Empathy & Understanding

## Slide 15: My Goal: Help you improve how you lead and communicate

## Slide 16: The big trick as a leader is convincing people to follow you

## Slide 17: Framing & Introspection

## Slide 18: How do you talk about your transformation?

## Slide 19: On the count of 3…

## Slide 20: Don’t think of an elephant.

## Slide 21: “I’m not a crook.”
https://www.nixonfoundation.org/artifact/official-presidential-portrait/
Richard M. Nixon November 17, 1973

## Slide 22: Linguistic Frames

## Slide 23: “Frames are mental structures that shape the way we see the world. … You can't see or hear frames. They are part of what...cognitive scientists call the 'cognitive unconscious’.”
George Lakoff,
“The ALL NEW Don't Think of an Elephant!”

## Slide 24
Know what you believe
Know why you believe it
The words will follow
Use this to lead your Agile transformation
Use Frames to Improve Your Communication & Leadership

## Slide 25: A Moment of Introspection

## Slide 26: What do you want?

## Slide 27: What do your people want?

## Slide 28: Why do you want it?

## Slide 29: Process, Trust, and Leadership

## Slide 30
Agile, Scrum, etc.
Why are you using a process?
Why do you care about a process?
Process

## Slide 31: Why do you care about process?
To measure how badly they suck and how horribly they’re screwing up?
To help your teams scale?
To help your teams be productive?

## Slide 32
This might be sub-optimal
It’s a “negative frame”
  “Don’t think of an elephant.”
To measure how badly they suck and how horribly they’re screwing up?

## Slide 33: Agile Transformation Tip: Use positive frames to discuss your transformation

## Slide 34
What are we going to do?
What are we going to achieve?
How will this improve our lives, business?
Why do we want to do this?
Avoid focusing on what you’re NOT going to do
Use Positive Frames

## Slide 35: What if you don’t trust your teams?

## Slide 36: It’s ok to not trust your teams…

## Slide 37: …but it’s time for some introspection.

## Slide 38
Managers tend to “clamp down”
  Command & Control
  Heavier process
You tend to measure their failure rather than assisting their success
Time wasted assigning blame
You’re afraid your not going to get your “needs” met
When you don’t trust your teams…

## Slide 39: Maslow’s Hierarchy of Needs
Self- actualization
Esteem
Love / Belonging
Safety
Physiological
https://en.wikipedia.org/wiki/Maslow%27s_hierarchy_of_needs
Food, Water, Air, Sleep, Shelter, etc.
Security (Personal, Financial), Health
Friendships, Family, Intimacy
Recognition, Status, Respect
Become all you can be

## Slide 40: Maslow’s Hierarchy of Needs
Self- actualization
Esteem
Love / Belonging
Safety
Physiological
https://en.wikipedia.org/wiki/Maslow%27s_hierarchy_of_needs
Food, Water, Air, Sleep, Shelter, etc.
Security (Personal, Financial), Health
Friendships, Family, Intimacy
Recognition, Status, Respect
Become all you can be
“I need this job.”
“I want to feel like I’m part of the team.”
Recognition for the work / achievements
Room to grow & be awesome
Lack of this correlates with loneliness, depression, and anxiety

## Slide 41: How to use Agile
Wrong Way
Find out how much my team sucks
Measuring how much they disappoint you
Right Way
Help them to not suck
Help them to be transparent about status/progress
Help them (and you) to get clarity on what “done” means
Focus on doing the right things

## Slide 42: You are not there to drive the team.
Notes: https://www.istockphoto.com/photo/horse-racing-gm176716567-26328683

## Slide 43: Think of it as leading them towards success.
Notes: https://www.istockphoto.com/photo/young-woman-ranch-hand-leading-group-of-horses-on-path-gm635725572-112365253

## Slide 44
Notes: https://www.istockphoto.com/photo/funny-concept-for-teamwork-and-knowledge-transfer-gm505598410-83751915

## Slide 45
Notes: https://www.istockphoto.com/photo/funny-concept-for-teamwork-and-knowledge-transfer-gm505598340-83751825

## Slide 46: Multitasking is Expensive

## Slide 47: What does the day-to-day life of your team feel like?

## Slide 48: Are you asking your teams to multitask?

## Slide 49
Software is creative
Don’t focus on looking / feeling busy
Focus on results
  Are you getting results?
  How long can you wait to know if you’re getting results?
Sometimes it doesn’t look like much is happening.

## Slide 50: Productivity vs. Waste
"Quality Software Management: Vol. 1 System Thinking“, Gerald Weinberg (1992)
Chart: 
| 1 Task | 2 Tasks | 3 Tasks | 4 Tasks | 5 Tasks
Task A | 1 | 0.4 | 0.2 | 0.1 | 0.05
Task B | 0 | 0.4 | 0.2 | 0.1 | 0.05
Task C | 0 | 0 | 0.2 | 0.1 | 0.05
Task D | 0 | 0 | 0 | 0.1 | 0.05
Task E | 0 | 0 | 0 | 0 | 0.05
Waste | 0 | 0.2 | 0.4 | 0.6 | 0.75

## Slide 51: I think you should do less.

## Slide 52: More precisely, do less at one time.

## Slide 53: Leadership is about decisions and priorities.

## Slide 54: Multitasking is often a symptom of leaders not making decisions.

## Slide 55: Multitasking is often a symptom of weak leadership.

## Slide 56: Be transparent about your priorities. Make the tough decisions… …even if they’re wrong.

## Slide 57: Watch out for multitasking on your teams.

## Slide 58: Scrum Board for the Sprint
 | TO DO | IN PROGRESS | DONE
PBI C
PBI B
PBI A
Product Backlog Items
Tasks

## Slide 59: Scrum Board for the Sprint
 | TO DO | IN PROGRESS | DONE
PBI C
PBI B
PBI A
Product Backlog Item A Status
Product Backlog Item B Status
Product Backlog Item C Status

## Slide 60: Scrum Board for the Sprint
 | TO DO | IN PROGRESS | DONE
PBI C
PBI B
PBI A

## Slide 61: Scrum Board for the Sprint
 | TO DO | IN PROGRESS | DONE
PBI C
PBI B
PBI A

## Slide 62: Scrum Board Danger
 | TO DO | IN PROGRESS | DONE
PBI C
PBI B
PBI A

## Slide 63: Why is that so dangerous?

## Slide 64: Too much work in progress.

## Slide 65: Your team is multitasking.

## Slide 66: Huge risk of not delivering anything.

## Slide 67: A Better Approach to Team Delivery
 | TO DO | IN PROGRESS | DONE
PBI C
PBI B
PBI A

## Slide 68: Huge Benefit: Risk Management

## Slide 69: Worst Case Scenario?
 | TO DO | IN PROGRESS | DONE
PBI C
PBI B
PBI A

## Slide 70: Do less at once  Decreased risk of delivering nothing in this Sprint

## Slide 71: Doing less at once != Doing less overall

## Slide 72: Same pile of work. Different way of delivering it.

## Slide 73: Whole team is going to work on one PBI as a team.

## Slide 74: Helps team to focus.

## Slide 75: Focus on actually delivering done, working software.

## Slide 76: Accountability

## Slide 77: What does the day-to-day life of your team feel like?

## Slide 78: Sprint: Day 10 of 15
 | TO DO | IN PROGRESS | DONE
PBI C
PBI B
PBI A

## Slide 79
Is this a team?
Are they working together?
Where’s their incentive?
Are they evaluated as a team?
Or are they evaluated as individuals?

## Slide 80: Gradual Delivery

## Slide 81
Hold the team accountable as a unit
Holding individuals accountable is a recipe for “bus chucking”
Team accountability incents team members to be helpful to each other

## Slide 82: Backlog & Product Vision Issues

## Slide 83: What does the day-to-day life of your team feel like?

## Slide 84: Are your / their goals clear?

## Slide 85: Do your Product Owners actually have the authority to set priority?

## Slide 86
List of everything you might ever dream of doing in your product
List of features
Prioritized
  Top priority items at the top
Product Backlog

## Slide 87
Not enough backlog
  Aim for at least 2 to 3 sprints that’s well-understood
Too technical
  Backlog should be readable by a non-technical human
  Should talk about the business goals that are met (not technical goals)
Not aligned with the business goals
  How does each thing align with a corporate goal?
Common Product Backlog Problems

## Slide 88
Describes your vision
Your vision is clear for at least a few months
You’re able to understand the priorities
It’s readable by non-techies
Clear acceptance criteria
Clearly aligns with corporate goals
Signs of a Great Product Backlog

## Slide 89: Culture Issues

## Slide 90: What does the day-to-day life of your team feel like?

## Slide 91: Can they speak freely? Do they have autonomy?

## Slide 92: Agility thrives on open communication & transparency.

## Slide 93
“We like to give orders.”
“Do as I say!”
Too many natural followers
Too many people who are terrified for their jobs
Too many people who just want to be told what to do
  They’ve given up and gone limp
  Burned out
Culture of Authoritarianism

## Slide 94
People are terrified
No trust
No bad news is ever delivered
  Shoot the messenger
No retrospectives
  “Retrospectives are bad because you need to point out the truth.”
Lots of time spent avoiding being wrong rather than actually being right
  Obsessed with requirements in advance
  Fear of “rework”
Unrealistic priorities
  Missed deadlines
Bus-chucking
Culture of Fear

## Slide 95: Voluntold in Software: Small & Large

## Slide 96
Boss: "Hey…I need you to do yada yada yada. How long is that gunna take?"
Developer: "Uhhh…that'll be probably at least a week."
Boss: "A week's too long. I need it tomorrow morning. Thanks."
Voluntold (Small)

## Slide 97
Boss: "Hey…the sales guys promised the customer that we'd have proof that life exists on other planets as part of this release."
Team: "That's going to be a problem."
Boss: "Why's that?"
Team: "We're not sure it can be done."
Boss: "Well, the contract's already been signed soooo we need it next week. Feel free to put in all the overtime you need and come in on the weekend. Toodles!"
Voluntold (Large)

## Slide 98: Other people are making promises that they expect you to make good.

## Slide 99: Most often: disconnect between sales organization and implementation organization.

## Slide 100: No control  Burnout

## Slide 101: You need to make it ok to deliver bad news.

## Slide 102: You need to make it ok to be wrong.

## Slide 103
“It doesn’t make anyone look good when we miss”
“Please let me know and I’ll do my best to shape expectations.”
Important to push back
Disagree without being disagreeable
Share your Product Backlog
How do you fix this? 
Chip Away at the Problem

## Slide 104: ‘Culture of Fear’ tends to start from the top.

## Slide 105: Culture of Fear is expensive

## Slide 106: Consider making an argument based on employee retention.

## Slide 107
Good people tend to leave
All the highly-motivated, top performers leave
Then the top performers recruit all the good people who are left
All the people who aren't so good and aren't so motivated, stay
You’re left with a weak team
Employee Retention Under ‘Culture of Fear’

## Slide 108
Organizational Vulnerability
Culture of Experimentation
Forecast vs Commitment
Culture of Fear / Authoritarianism: What do you do?

## Slide 109: Burnout

## Slide 110: Comorbidity
Medical term
A disease that exists with another disease or tends to appear with another disease
Examples:
  Substance abuse tends to go with mental health problems
  Kidney disease tends to go with diabetes

## Slide 111: ‘Culture of Fear’ tends to go with ‘Burnout’.

## Slide 112: Burnout
“…long-term exhaustion and diminished interest in work.“
  Wikipedia
"Job burnout is a special type of job stress — a state of physical, emotional or mental exhaustion combined with doubts about your competence and the value of your work.“
  Mayo Clinic
  “Job burnout: How to spot it and take action”
  http://www.mayoclinic.org/healthy-lifestyle/adult-health/in-depth/burnout/art-20046642

## Slide 113: People can get burned out. Teams can get burned out.

## Slide 114: Are You Experiencing Burnout?
Have you become cynical or critical at work?
Do you drag yourself to work and have trouble getting started once you arrive?
Have you become irritable or impatient with co-workers, customers or clients?
Do you lack the energy to be consistently productive?
Do you lack satisfaction from your achievements?
Do you feel disillusioned about your job?
Are you using food, drugs or alcohol to feel better or to simply not feel?
Have your sleep habits or appetite changed?
Are you troubled by unexplained headaches, backaches or other physical complaints?
Mayo Clinic, http://www.mayoclinic.org/healthy-lifestyle/adult-health/in-depth/burnout/art-20046642

## Slide 115: What Causes Burnout?
Lack of control
  “An inability to influence decisions that affect your job — such as your schedule, assignments or workload”
  “a lack of the resources you need to do your work”
Unclear job expectations
  “If you're unclear about the degree of authority you have or what your supervisor or others expect from you, you're not likely to feel comfortable at work.”
Dysfunctional workplace dynamics
  “Perhaps you work with an office bully, you feel undermined by colleagues or your boss micromanages your work.”
Mayo Clinic, http://www.mayoclinic.org/healthy-lifestyle/adult-health/in-depth/burnout/art-20046642

## Slide 116
Mismatch in values
Poor job fit
Extremes of activity
Lack of social support
Work-life imbalance
What Causes Burnout?
Mayo Clinic, http://www.mayoclinic.org/healthy-lifestyle/adult-health/in-depth/burnout/art-20046642

## Slide 117: As a Leader, What Do You Do?
Be supportive
Work on the underlying causes
Or coach them to care less about the ‘irritant’
Suggest they seek support
  See a therapist?

## Slide 118: “You’re more likely to develop burnout if…”
You identify so strongly with work that you lack a reasonable balance between your work life and your personal life
You try to be everything to everyone
You work in a helping profession, such as health care, counseling or teaching
You feel you have little or no control over your work
Your job is monotonous
Mayo Clinic, http://www.mayoclinic.org/healthy-lifestyle/adult-health/in-depth/burnout/art-20046642

## Slide 119: DETOUR / SUMMARY
Why bother?

## Slide 120: Understand your motivations.

## Slide 121: Why bother with agile?

## Slide 122: “I want our team to be great with Scrum.”

## Slide 123: "I want our organization to get great at efficiently delivering the right software and increasing our responsiveness to customer desires. I think that Scrum & Agile is the way to go."

## Slide 124
Focus on what you really need
  Top priority items first
  Highest value items first
High value, done, working software delivered often
Ability to change your mind and react to new business needs & opportunities
Happier people
Why Agile?

## Slide 125: When you talk about agility…

## Slide 126: Talk about what you want people to do rather than what you don’t want people to do.

## Slide 127: Use empathy. Try to understand what they need to be successful and what might be hindering their (aka. ‘your’) successes.

## Slide 128: Any last questions?

## Slide 129
THANK YOU
www.benday.com | benday@benday.com

## Slide 130: Thank you.
www.benday.com | benday@benday.com